Salary Management

Phase 1 — Product Thinking

Requirements · Scope · User stories · Out of scope · Success criteria

## The idea in short

A company with 10,000 employees in 12 countries keeps all salary data in Excel. It is slow to search, easy to break, and it is hard to answer simple questions like “How do we pay people in India?”. We are building a small web app that lets an HR manager manage employees and see clear salary insights in a few clicks.

# 01  Requirements

## Who is this for?

One type of user: an HR manager. They are not technical. They want to find a person fast, fix a salary, and understand how pay looks across countries.

## What the app must do

- Manage employees. Add, view, edit and delete an employee.

- Store the right details. Name, email, job title, department, country, salary, currency, employment type and hire date.

- Find people quickly. Search by name or email. Filter by country, department and job title.

- Handle 10,000 people smoothly. The list opens page by page, so it never loads everything at once.

- Show salary insights. Lowest, highest, average and middle (median) salary for each country. Average pay for each job title inside a country. Headcount and total payroll for each department. A list of people whose pay looks unusual.

- Come with sample data. A ready set of 10,000 employees, so the app is useful from the first day.

## Quality we expect

- Fast: the list and the insights should feel instant.

- Safe: wrong data (like a negative salary) is stopped before it is saved.

- Tested: the important logic has automatic tests.

- Easy to run: anyone can start it with a few simple commands, and it is live on the internet.

## Assumptions we are making

- Only one HR user for now, so there is no login.

- Salary means yearly base pay, saved in the employee’s local currency (INR for India, EUR for Germany, and so on).

# 02  Scope

This is what we will build. We keep it small on purpose, and we do each part properly.

| Area | What we will build |
| --- | --- |
| Employee management | Create, read, update and delete employees, with clear checks on every field. |
| Employee list | Page-by-page list, search by name or email, and filters for country, department and job title. |
| Salary insights | Country summary (lowest, highest, average, median), job title comparison inside a country, department headcount and payroll, and unusual pay. |
| Sample data | A repeatable script that creates the same 10,000 employees every time, plus the JSON file it produces. |
| Quality | Automatic tests for checks, insight numbers, the API and the main screens. |
| Delivery | A live link, a README with setup steps, and a short demo video. |

# 03  User stories

Each story is written from the HR manager’s point of view, with a simple line that says when it is done.

| # | Story | Done when |
| --- | --- | --- |
| 1 | As an HR manager, I want to see all employees in a list, so that I can browse the team. | The list shows 25 people per page, has next and previous buttons, and shows the total count. |
| 2 | As an HR manager, I want to search by name or email, so that I can find someone in seconds. | Typing part of a name or email shows matching people quickly. |
| 3 | As an HR manager, I want to filter by country, department and job title, so that I can look at one group. | Filters can be used together and there is a clear-all button. |
| 4 | As an HR manager, I want to add a new employee, so that new joiners are recorded. | The form blocks wrong data. After saving, the person appears in the list. |
| 5 | As an HR manager, I want to edit an employee, so that I can fix details or update a salary. | Changes are saved. The same checks as adding are applied. |
| 6 | As an HR manager, I want to delete an employee, so that people who left are removed. | The app asks “Are you sure?” first. After confirming, the person is gone. |
| 7 | As an HR manager, I want to pick a country and see lowest, highest, average and median salary, so that I understand pay there. | The four numbers show with the right currency. |
| 8 | As an HR manager, I want to compare job titles inside a country, so that I can see who earns what for similar roles. | A table shows average salary and headcount for each job title. |
| 9 | As an HR manager, I want headcount and total payroll by department, so that I can see where money goes. | Each department shows people count and total salary. |
| 10 | As an HR manager, I want to see people with unusual pay, so that I can check for mistakes or unfairness. | The list shows people paid more than 30% above or below the average of the same job title in the same country. |

# 04  Out of scope

These are good ideas, but we are not doing them now. Leaving them out is a choice, not a miss.

| Left out | Why |
| --- | --- |
| Login and user roles | There is only one HR user. In a real company this would be the first thing to add. |
| Live currency conversion | It needs an outside service and can fail. Insights per country avoid the problem. |
| One total for the whole company | It needs currency conversion, so it is left for later. |
| Salary history, raises and bonuses | This is a bigger payroll product and not needed to answer our main questions. |
| Excel import and export | Useful next step. The sample data already covers our data needs. |
| Audit log (who changed what) | Important in real life, but not needed for this first version. |
| Mobile app and email alerts | The web app works on a normal browser, and that is enough for now. |

# 05  Success criteria

We will call this project a success when all of these are true.

| Goal | How we check it |
| --- | --- |
| HR can find any employee in under 5 seconds. | Search test on the 10,000 sample employees. |
| The employee list opens in under 1 second. | Time the list request with 10,000 rows. |
| A country’s salary insights show in under 2 seconds. | Time the insights request with 10,000 rows. |
| HR can answer “How do we pay in country X?” in two clicks. | Open Insights, then choose a country. |
| Wrong data is never saved. | Tests for missing name, bad email, zero or negative salary, and unknown country. |
| The salary numbers are correct. | Unit tests for lowest, highest, average and median, including empty and even-sized groups. |
| Sample data loads fast and is always the same. | The seed creates exactly 10,000 employees in under 5 seconds, and two runs match. |
| Anyone can run and test it easily. | README steps work on a fresh machine, and one command runs all tests. |
| It is ready to show. | A live link works, and a 2–3 minute demo video is in the README. |